IELTS Institute Homepage

A modern, responsive ReactJS homepage for a fictional IELTS coaching institute.

Overview

This project delivers a professional, mobile-responsive homepage for an IELTS training institute. Designed for prospective students and stakeholders, the site showcases core offerings, testimonials, and contact information in a clean, engaging layout. It demonstrates frontend architecture, UI/UX design, and deployment skills under a tight deadline.

Tech Stack

• 	Frontend: ReactJS (CRA), Tailwind CSS

• 	Styling: Utility-first design with Tailwind

• 	Build Tools: PostCSS, Autoprefixer

• 	Deployment: Vercel (CI/CD from GitHub)

• 	Version Control: Git, GitHub

• 	Package Management: npm

Architecture Summary

The application follows a modular, component-based architecture. Each section of the homepage (Navbar, Hero, Features, Testimonials, Footer) is implemented as a reusable React component. Tailwind CSS handles styling directly within JSX, enabling rapid iteration and consistent design. The app is built using Create React App and deployed via Vercel, which automatically builds and hosts the site on push to the main branch.

Implementation Steps

• 	Initialized project using Create React App

• 	Installed and configured Tailwind CSS with PostCSS

• 	Created reusable components for each homepage section

• 	Implemented responsive layout using Tailwind’s grid and flex utilities

• 	Removed CRA boilerplate files for cleaner structure

• 	Added semantic HTML and accessible navigation

• 	Pushed code to GitHub and connected to Vercel for auto-deployment

• 	Verified responsiveness across mobile and desktop breakpoints

• 	Wrote a professional README with setup instructions and design notes

Key Challenges and Resolutions

• 	Tailwind CLI not recognized: Manually configured Tailwind via PostCSS and created config files without CLI

• 	PostCSS plugin error (Tailwind v4): Downgraded to Tailwind v3 for compatibility with CRA

• 	CRA boilerplate clutter: Removed unused files and cleaned up imports to avoid build errors

• 	Git push failure due to branch mismatch: Corrected branch name to  and set upstream properly

• 	Deployment friction: Used GitHub CLI and Vercel’s auto-import to streamline hosting

Skills Demonstrated

• 	Component-based React development

• 	Tailwind CSS configuration and responsive design

• 	Git workflow and CLI troubleshooting

• 	Clean repo structuring and README polish

• 	Rapid debugging under pressure

• 	Strategic decision-making (e.g., Tailwind v3 fallback for stability)

• 	Professional presentation and deployment

Real-World Validation

• 	Live Demo: Vercel Deployment

• 	GitHub Repo: Source Code

• 	Performance: Fast load times, responsive layout verified across devices

• 	Stakeholder Feedback: Meets all assignment criteria (design, responsiveness, clarity)

• 	Code Quality: No linting errors, clean structure, minimal dependencies

Planned Improvements

• 	Add form section for student inquiries or newsletter signup

• 	Integrate animation (e.g., scroll reveal or hover effects) for visual polish

• 	Replace placeholder images with optimized assets

• 	Add SEO tags and meta descriptions for discoverability

• 	Expand testimonials into a carousel for better UX

Personal Growth

This project sharpened my ability to deliver under pressure while maintaining code quality and design standards. I deepened my understanding of Tailwind’s utility-first approach, improved my Git CLI fluency, and gained confidence in deploying production-ready React apps. It reinforced my ability to think like a product builder balancing speed, clarity, and user experience.

Vercel: https://vercel.com/akshiths-projects-659c79b6/sample-ielts-institution-homepage

Github: https://github.com/akshith-png/Sample-IELTS-Institution-Homepage

SCREENSHOTS